SECTION 01602 - MATERIALS AND EQUIPMENT

PART

1 - GENERAL

1.0	RELATED DOCUMENTS

A.	Drawings and general provisions of the Contract, including General and Supplementary Conditions and other Division-1 Specification Sections, apply to this Section.

1.1	SUMMARY

A.	This section specifies administrative and procedural requirements governing the Contractor's selection of products for use in the Project.

B.	The Contractor's Construction Schedule and the Schedule of Submittals are included under Section "Submittals."

C.	Standards:  Refer to Section "Definitions and Standards" for applicability of industry standards to products specified.

D.	Administrative procedures for handling requests for substitutions made after award of the Contract are included under Section  01633, Substitutions - Lead-Based Paint.

1.2	DEFINITIONS

A.	Definitions used in this Article are not intended to change the meaning of other terms used in the Contract Documents, such as "specialties," "systems," "structure," "finishes," "accessories," and similar terms.  Such terms such are self-explanatory and have well recognized meanings in the construction industry.

1.	"Products" are items purchased for incorporation in the Work, whether purchased for the Project or taken from previously purchased stock.  The term "product" includes the terms "material," "equipment," "system," and terms of similar intent.

a.	"Named Products" are items identified by manufacturer's product name, including make or model designation, indicated in the manufacturer's published product literature, that is current as of the date of the Contract Documents.

b.	"Foreign Products", as distinguished from "domestic products," are items substantially manufactured (50 percent or more of value) outside of the United States and its possessions; or produced or supplied by entities substantially owned (more than 50 percent) by persons who are not citizens of nor living within the United States and its possessions.

2.	"Materials" are products that are substantially shaped, cut, worked, mixed, finished, refined or otherwise fabricated, processed, or installed to form a part of the Work.

3.	"Equipment" is a product with operational parts, whether motorized or manually operated, that requires service connections such as wiring or piping.

1.3	SUBMITTALS

A.	Product List Schedule:  Prepare a schedule showing products specified in a tabular form acceptable to the Owner's Representative.  Include generic names of products required.  Include the manufacturer's name and proprietary product names for each item listed.

1.	Coordinate the product list schedule with the Contractor's Construction Schedule and the Schedule of Submittals.

2.	Form:  Prepare the product listing schedule with information on each item tabulated under the following column headings:

a.	Related Specification Section number.

b.	Generic name used in Contract Documents.

c.	Proprietary name, model number and similar designations.

d.	Manufacturer's  name and address.

e.	Supplier's name and address.

f.	Installer's name and address.

g.	Projected delivery date, or time span of delivery period.

3.	Initial Submittal:  Before start of work submit 3 copies of an initial product list schedule. Provide a written explanation for omissions of data, and for known variations from Contract requirements.

4.	Designer's Action:  The Designer will respond in writing to the Contractor within 2 weeks of receipt of the completed product list schedule.  No response within this time period constitutes no objection to listed manufacturers or products, but does not constitute a waiver of the requirement that products comply with Contract Documents.  The Owner's Representative's response will include the following:

a.	A list of unacceptable product selections, containing a brief explanation of reasons for this action.

1.4	QUALITY ASSURANCE

A.	Source Limitations:  To the fullest extent possible, provide products of the same kind, from a single source.

B.	Compatibility of Options:  When the Contractor is given the option of selecting between two or more products for use on the Project, the product selected shall be compatible with products previously selected, even if previously selected products were also options.

C.	Foreign Product Limitations:  Except under one or more of the following conditions, provide domestic products, not foreign products, for inclusion in the Work:

1.	No available domestic product complies with the Contract Documents.

2.	Domestic products that comply with Contract Document are only available at prices or terms that are substantially higher than foreign products that also comply with the Contract Documents.

1.5	PRODUCT DELIVERY, STORAGE, AND HANDLING

A.	Deliver, store and handle products in accordance with the manufacturer's recommendations, using means and methods that will prevent damage, deterioration and loss, including theft.

1.	Schedule delivery to minimize long-term storage at the site and to prevent overcrowding of construction spaces.

2.	Coordinate delivery with installation time to ensure minimum holding time for items that are flammable, hazardous, easily damaged, or sensitive to deterioration, theft and other losses.

3.	Deliver products to the site in the manufacturer's original sealed container or other packaging system, complete with labels and instructions for handling, storing, unpacking, protecting and installing.

4.	Inspect products upon delivery to ensure compliance with the Contract Documents, and to ensure that products are undamaged and properly protected.

5.	Store products at the site in a manner that will facilitate inspection and measurement of quantity or counting of units.

6.	Store heavy materials away from the Project structure in a manner that will not endanger the supporting construction.

7.	Store products subject to damage by the elements above ground, under cover in a weather-tight enclosure, with ventilation adequate to prevent condensation.  Maintain temperature and humidity within range required by manufacturer's instructions.

PART 2 - PRODUCTS

2.1	PRODUCT SELECTION

A.	General Product Requirements:  Provide products that comply with the Contract Documents, that are undamaged and, unless otherwise indicated, unused at the time of installation.

1.	Provide products complete with all accessories, trim, finish, safety guards and other devices and details needed for a complete installation and for the intended use and effect.

2.	Standard Products:  Where available, provide standard products of types that have been produced and used successfully in similar situations on other projects.

B.	Product Selection Procedures:  Product selection is governed by the Contract Documents and governing regulations, not by previous Project experience.  Procedures governing product selection include the following:

1.	Proprietary Specification Requirements:  Where only a single product or manufacturer is named, provide the product indicated. No substitutions will be permitted.

2.	Semi-proprietary Specification Requirements:  Where two or more products or manufacturers are named, provide one of the products indicated.  No substitutions will be permitted.

a.	Where products or manufacturers are specified by name, accompanied by the term "or equal," or" approved equal" comply with the Contract Document provisions concerning "substitutions" to obtain approval for use of an unnamed product.

3.	Non-Proprietary Specifications:  When the Specifications list products or manufacturers that are available and may be incorporated in the Work, but do not restrict the Contractor to use of these products only, the Contractor may propose any available product that complies with Contract requirements.  Comply with Contract Document provisions concerning "substitutions" to obtain approval for use of an unnamed product.

4.	Descriptive Specification Requirements:  Where Specifications describe a product or assembly, listing exact characteristics required, with or without use of a brand or trade name, provide a product or assembly that provides the characteristics and otherwise complies with Contract requirements.

5.	Performance Specification Requirements:  Where Specifications require compliance with performance requirements, provide products that comply with these requirements, and are recommended by the manufacturer for the application indicated.  General overall performance of a product is implied where the product is specified for a specific application.

a.	Manufacturer's recommendations may be contained in published product literature, or by the manufacturer's certification of performance.

6.	Compliance with Standards, Codes and Regulations:  Where the Specifications only require compliance with an imposed code, standard or regulation, select a product that complies with the standards, codes or regulations specified.

PART 3 - EXECUTION

3.1	INSTALLATION OF PRODUCTS:

A.	Comply with manufacturer's instructions and recommendations for installation of products in the applications indicated.  Anchor each product securely in place, accurately located and aligned with other Work.

1.	Clean exposed surfaces and protect as necessary to ensure freedom from damage and deterioration at time of Substantial Completion.

END OF SECTION 01602